# Requirement Catalogue

Comparative Evaluation of Vision-Based Finger Tracking for Piano Interaction

# 1.  Purpose and Scope

This document catalogues all functional and non-functional requirements defined for the Piano Finger Tracking data collection and analysis system.  Requirements were established in the Initial Project Plan and are reproduced here in full with their MoSCoW priority and final completion status.

The system is a research prototype, not a consumer product.  Its purpose is to benchmark MediaPipe Hands and OpenPose Hand models on their ability to identify which finger strikes which piano key, under controlled variations of skin tone, lighting, and hand size.

INFO  MoSCoW key:  Must = critical to project success.  Should = high value but not blocking.  Could = desirable if time permits.  Won't = explicitly out of scope for this iteration.

# 2.  MoSCoW Priority Summary

| Priority | Total | Completed | Outcome |
| --- | --- | --- | --- |
| Must | 15 | 14 | 14/15 completed |
| Should | 4 | 4 | All 4 Should requirements completed |
| Could | 3 | 1 | 1/3 completed (2 descoped) |
| Won't | 4 | N/A | All 4 correctly excluded from scope |

# 3.  Functional Requirements

Functional requirements define what the system must do.  Nineteen functional requirements were identified, covering data capture, model integration, calibration, analysis, and reporting.

| ID | Requirement | MoSCoW | Status | Notes |
| --- | --- | --- | --- | --- |
| FR-01 | Finger landmark tracking using vision models | Must | Completed | Real-time detection of all 21 hand landmarks for both hands using at least one open-source model. |
| FR-02 | MIDI ground truth capture (Casio CTK-2400) | Must | Completed | Capture MIDI note_on events via USB with sub-millisecond timestamp precision. |
| FR-03 | Temporal synchronisation between MIDI and video | Must | Completed | Align MIDI events and video frames to a shared perf_counter origin set at recording start. |
| FR-04 | Support multiple open-source models | Must | Partially completed | MediaPipe Hands and OpenPose Hand integrated. MoveNet excluded due to incompatible output format. |
| FR-05 | Camera-to-keyboard spatial calibration | Must | Completed | Interactive homography-based polygon mask that warps key boundaries to match the camera's oblique view. |
| FR-06 | Data logging system | Must | Completed | Per-session output: frames.csv (timestamps), MIDI JSONL, standard MIDI file, and session metadata JSON. |
| FR-07 | Keypress event analysis | Must | Completed | Polygon containment test determines which key polygon a fingertip falls inside at each note_on event. |
| FR-08 | Quantitative performance metrics | Must | Completed | MPJPE (horizontal-only), detection rate, and accuracy percentage computed per session and in aggregate. |
| FR-09 | Controlled variation of experimental conditions | Must | Completed | Fitzpatrick skin type (II-V), lux category (Dim/Indoor), and hand size (7.5-12.5 cm) systematically logged. |
| FR-10 | Statistical comparison of models | Must | Completed | Descriptive statistics (mean, SD) with grouped bar charts comparing MediaPipe and OpenPose outcomes. |
| FR-11 | Model selection justification | Must | Completed | Literature review and methodology chapter justify model choices with reference to prior work. |
| FR-12 | Reproducible experimental protocol | Should | Completed | Session protocol, hardware configuration, and analysis scripts documented and released. |
| FR-13 | Evaluation under additional models | Could | Not completed | MoveNet and other models considered but excluded due to incompatible landmark output format. |
| FR-14 | Real-time visualisation overlay | Should | Completed | live_preview.py shows hand skeleton, key polygons, MPJPE, and detection stats in real time. |
| FR-15 | Automatic occlusion event annotation | Could | Not completed | Distinguishing true occlusion from model failure was descoped; counted as detection_fail. |
| FR-16 | 3D hand pose estimation | Won't | Correctly excluded | Single overhead camera cannot reconstruct 3D depth reliably; 2D horizontal MPJPE is sufficient. |
| FR-17 | Mobile / embedded deployment | Won't | Correctly excluded | Research prototype; real-time laptop deployment meets all performance requirements. |
| FR-18 | Multi-camera / multi-view tracking | Won't | Correctly excluded | Single fixed-overhead camera is the defined hardware configuration for this study. |
| FR-19 | Real-time audio feedback (gamification) | Won't | Correctly excluded | Out of research scope; project focuses on measurement, not interactive music education. |

## 3.1  Must Requirements  —  Detail

FR-01  Finger landmark tracking using vision models

Real-time detection of all 21 hand landmarks for both hands using at least one open-source model.

FR-02  MIDI ground truth capture (Casio CTK-2400)

Capture MIDI note_on events via USB with sub-millisecond timestamp precision.

FR-03  Temporal synchronisation between MIDI and video

Align MIDI events and video frames to a shared perf_counter origin set at recording start.

FR-04  Support multiple open-source models

MediaPipe Hands and OpenPose Hand integrated.  MoveNet excluded due to incompatible output format.

FR-05  Camera-to-keyboard spatial calibration

Interactive homography-based polygon mask that warps key boundaries to match the camera's oblique view.

FR-06  Data logging system

Per-session output: frames.csv (timestamps), MIDI JSONL, standard MIDI file, and session metadata JSON.

FR-07  Keypress event analysis

Polygon containment test determines which key polygon a fingertip falls inside at each note_on event.

FR-08  Quantitative performance metrics

MPJPE (horizontal-only), detection rate, and accuracy percentage computed per session and in aggregate.

FR-09  Controlled variation of experimental conditions

Fitzpatrick skin type (II-V), lux category (Dim/Indoor), and hand size (7.5-12.5 cm) systematically logged.

FR-10  Statistical comparison of models

Descriptive statistics (mean, SD) with grouped bar charts comparing MediaPipe and OpenPose outcomes.

FR-11  Model selection justification

Literature review and methodology chapter justify model choices with reference to prior work.

## 3.2  Should / Could / Won't Requirements  —  Detail

FR-12  Reproducible experimental protocol

Session protocol, hardware configuration, and analysis scripts documented and released.

FR-13  Evaluation under additional models

MoveNet and other models considered but excluded due to incompatible landmark output format.

FR-14  Real-time visualisation overlay

live_preview.py shows hand skeleton, key polygons, MPJPE, and detection stats in real time.

FR-15  Automatic occlusion event annotation

Distinguishing true occlusion from model failure was descoped; counted as detection_fail.

FR-16  3D hand pose estimation

Single overhead camera cannot reconstruct 3D depth reliably; 2D horizontal MPJPE is sufficient.

FR-17  Mobile / embedded deployment

Research prototype; real-time laptop deployment meets all performance requirements.

FR-18  Multi-camera / multi-view tracking

Single fixed-overhead camera is the defined hardware configuration for this study.

FR-19  Real-time audio feedback (gamification)

Out of research scope; project focuses on measurement, not interactive music education.

# 4.  Non-Functional Requirements

Non-functional requirements define how the system should perform — covering quality attributes such as performance, ethics, reproducibility, and technology constraints.

| ID | Requirement | MoSCoW | Status | Notes |
| --- | --- | --- | --- | --- |
| NFR-01 | Research-focused functional prototype | Must | Completed | System functions as a data collection and analysis pipeline for academic research, not a consumer product. |
| NFR-02 | Fair and controlled comparison conditions | Must | Completed | Identical hardware, camera position, and session protocol applied across all participants and both models. |
| NFR-03 | Python + open-source libraries only | Must | Completed | Python 3.10, OpenCV, MediaPipe, Mido, NumPy, Pandas, Matplotlib. No proprietary SDKs. |
| NFR-04 | Ethical compliance and participant protection | Must | Completed | University ethics approval (Stages 1 and 2), signed informed consent forms, anonymised participant IDs. |
| NFR-05 | Real-time performance ≥ 15–20 FPS | Should | Completed | Sustained 30 FPS on the host machine (MSI laptop, Intel i7-14th gen) during live_preview.py recording. |
| NFR-06 | Code quality, documentation, reproducibility | Should | Completed | Organised script package, inline docstrings, INSTALLATION.md, User Guidelines, and this Requirement Catalogue. |
| NFR-07 | Basic robustness and error handling | Could | Completed | Daemon-thread MIDI capture continues across hardware hiccups; graceful degradation when no MIDI port found. |

## 4.1  Non-Functional Requirements  —  Detail

NFR-01  Research-focused functional prototype

System functions as a data collection and analysis pipeline for academic research, not a consumer product.

NFR-02  Fair and controlled comparison conditions

Identical hardware, camera position, and session protocol applied across all participants and both models.

NFR-03  Python + open-source libraries only

Python 3.10, OpenCV, MediaPipe, Mido, NumPy, Pandas, Matplotlib.  No proprietary SDKs.

NFR-04  Ethical compliance and participant protection

University ethics approval (Stages 1 and 2), signed informed consent forms, anonymised participant IDs.

NFR-05  Real-time performance ≥ 15–20 FPS

Sustained 30 FPS on the host machine (MSI laptop, Intel i7-14th gen) during live_preview.py recording.

NFR-06  Code quality, documentation, reproducibility

Organised script package, inline docstrings, INSTALLATION.md, User Guidelines, and this Requirement Catalogue.

NFR-07  Basic robustness and error handling

Daemon-thread MIDI capture continues across hardware hiccups; graceful degradation when no MIDI port found.

# 5.  Requirements Traceability

The table below maps each Must and Should requirement to the script or system component that implements it.

| Requirement ID | Implemented in | Verified by |
| --- | --- | --- |
| FR-01 | model_manager.py / live_preview.py | Live overlay + analyse.py output |
| FR-02 | midi_recorder.MidiRecorder | p###_midi.jsonl timestamps |
| FR-03 | midi_recorder.py (shared t0) | Frame/MIDI delta < 1 frame verified |
| FR-04 | model_manager.MediaPipeHandModel + OpenPoseHandModel | Both models run on all sessions |
| FR-05 | key_calibration.KeyMask (homography) | key_centers.json polygon vertices |
| FR-06 | record.py / midi_recorder.py | data/raw/p###/ file listing |
| FR-07 | analyse.py (pointPolygonTest) | matched / detection_fail counts |
| FR-08 | analyse.py + plot_results.py | data/processed/ JSON + charts |
| FR-09 | fitzpatrick_detector.py / lux_calculator.py | p###_session.json fields |
| FR-10 | plot_results.py (bar charts, group means) | data/plots/ PNG files |
| FR-11 | Report sections 3, 6, 8 | Documented in main report |
| FR-12 | INSTALLATION.md / User Guidelines.docx | Released in repository |
| FR-14 | live_preview.py | Visual overlay + results panel |
| NFR-01 | All scripts (no UI beyond OpenCV windows) | Prototype scope maintained |
| NFR-02 | record.py setup screen (identical protocol) | Session metadata consistency |
| NFR-03 | requirements.txt + piano_env/ | All imports from open-source packages |
| NFR-04 | Ethics docs / consent forms | Appendices C and D of main report |
| NFR-05 | stats_collector.py (FPS overlay) | 30 FPS sustained in live_preview.py |
| NFR-06 | scripts/ package + documentation files | Code review + docs suite |
| NFR-07 | midi_recorder.py (daemon thread) | MIDI capture continuity across errors |

# 6.  Explicitly Out-of-Scope Items

The following items were considered during project planning and deliberately excluded.  They are recorded here to prevent scope creep in future iterations.

FR-16  3D hand pose estimation

Single overhead camera cannot reconstruct 3D depth reliably; 2D horizontal MPJPE is sufficient.

FR-17  Mobile / embedded deployment

Research prototype; real-time laptop deployment meets all performance requirements.

FR-18  Multi-camera / multi-view tracking

Single fixed-overhead camera is the defined hardware configuration for this study.

FR-19  Real-time audio feedback (gamification)

Out of research scope; project focuses on measurement, not interactive music education.

NOTE  These Won't items represent deliberate design constraints, not failures.  They may be revisited in future work if hardware or scope changes.