| Level 6 Production Project Risk Register |  |
| --- | --- |
| Name: Aayam Regmi | Student I.D.: 77466864 |
| Course: BSc (Hons) Computing | Supervisor’s Name: |
| Title of my Project: Comparative Evaluation of Vision-Based Finger Tracking for Piano Interaction |  |
| Severity calculation: (Likelihood) x (Impact) - Low: 1-5 - Medium: 6-12 - High: 13-25 |  |

| ID | Risk | Risk Description | Likelihood | Impact | Severity Level | Owner | Mitigation | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Inaccurate or unstable finger tracking due to occlusion | Frequent occlusion due to fast hand movements while playing the piano | Medium (4) | Medium (3) | (12) Medium | Aayam Regmi | Have datasets with controlled tempos and occlusion levels | Open |
| 2 | Poor model performance under varying lighting conditions | Inconsistency due to light level changes | Medium (3) | Medium (3) | (9) Medium | Aayam Regmi | Conduct all data collection under controlled lighting environment (dim/standard/bright) | Open |
| 3 | Bias or degraded performance across skin tones and hand sizes | Performance disparity in training data categorized by Fitzpatrick scale | Medium (3) | Medium (3) | (9) Medium | Aayam Regmi | Have diversity in participant recruiting in hand sizes and skin tones and perform statistical tests on Fitzpatrick scale groups | Open |
| 4 | Synchronization issues between video & MIDI ground truth | Unsynchronized comparison due to timestamp mismatch | Low (2) | High (5) | (10) Medium | Aayam Regmi | Use precision timestamps and validate test data using annotations | Open |
| 5 | Real-time performance below target (FPS < 15-20) | Low model performance on hardware | Low (2) | Low (2) | (4) Low | Aayam Regmi | Use lighter models and use NVIDIA CUDA acceleration supported models or just multi core CPU procession | Open |
| 6 | Ethical approval or participant consent delays | Delay in approval of research or issues with data consent and protection | Medium (3) | High (5) | (15) High | Aayam Regmi | Prepare ethical consent form and discuss with supervisor regularly | Open |
| 7 | Hardware failure, malfunction or unavailability | Hardware failure due to various reasons like static charge, water damage or unavailability | Low (2) | High (5) | (10) Medium | Aayam Regmi | Test hardware before testing, if hardware gives out during testing purchase backup hardware, borrow backup piano for project duration in case of failure | Open |
| 8 | Time overrun due to integration & debugging complexity | Not being able to meet MS projects deadlines due to implementation and data collection | Medium (3) | High (5) | (15) High | Aayam Regmi | Follow RAD methodology and complete testing system before MS project deadline, Prioritize more time for data collection | Open |
| 9 | Data loss or corruption during long recording sessions | Video datasets lost due to software crashes or memory corruption | Low (1) | Medium (3) | (3) Medium | Aayam Regmi | Have backup data in GitHub, rerecord data incase backup does not exist | Open |

Summary: 
Likelihood:

- 4 low

- 5 medium

Impact:

- 1 low

- 4 medium

- 4 high

Severity:

- 1 low

- 6 medium

- 2 high